Day 5 – Data Cleaning Plan

Objective:

The objective of this document is to define the data cleaning strategy for all identified data quality issues before modifying the datasets. The cleaning plan is based on the findings from Day 3 (Data Profiling) and Day 4 (Data Validation). Each affected column is assigned an appropriate action such as Keep, Drop, Impute, or Standardize to ensure consistent, accurate, and analysis-ready data while preserving business integrity.

Data Cleaning Plan:

| Dataset | Column | Issue Identified | Cleaning Action | Reason | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Vendor Invoice | Approval | Missing Values (5169) | Keep as Missing | Approval status is optional business information and should not be artificially filled. | Planned | No action during profiling |
| Purchase Prices | Description, Size, Volume | 1 Missing Value | Impute | Replace missing values using the corresponding Brand or similar records. | Planned | Business validation required |
| End Inventory | City | 1284 Missing Values | Impute | Fill using InventoryId or Store mapping where available. | Planned | Preserve inventory records |
| Procurement KPI | Delivery_Date | 87 Missing Values | Keep as Missing | Missing values may indicate pending deliveries and should not be fabricated. | Planned | Review during KPI analysis |
| Procurement KPI | Defective_Units | 136 Missing Values | Impute with 0 | Missing defective units are assumed to indicate no reported defects. | Planned | Business assumption |
| Purchase Prices | PurchasePrice, Price | Zero Values | Validate | Verify whether zero prices are valid or data entry errors before cleaning. | Planned | Business review required |
| Purchases | PurchasePrice | Zero Values | Validate | Check against vendor price records before modification. | Planned | Cross-validation required |
| Begin Inventory | Price | Zero Values | Validate | Verify against purchase price or inventory records. | Planned | Cross-validation required |
| All Datasets | Numeric Columns | No Negative Values | Keep | No invalid negative values detected. | Completed | No cleaning required |
| Classification / City / Item_Category | Category Columns | Categories Consistent | Keep | Category values are already standardized. | Completed | No cleaning required |

Keep / Drop / Impute Rules:

Keep Rules

- Keep all valid business transaction records.

- Keep repeated VendorNumber and PONumber combinations because they represent valid purchase order line items.

- Keep valid category values in Classification, City, and Item_Category.

- Keep negative-value check results because no negative values were detected.

Impute Rules

- Missing Description, Size, and Volume values in Purchase Prices will be filled using matching records where available.

- Missing City values in End Inventory will be filled using related inventory or store information.

- Missing Defective_Units values in Procurement KPI will be replaced with 0 after business validation.

Drop Rules

- No rows will be dropped at this stage.

- No columns will be removed because all selected columns are required for the project.

- No duplicate rows will be removed because the duplicate validation confirmed 0 complete duplicate records.

Keep as Missing

- Missing Approval values in Vendor Invoice will remain unchanged because approval information is optional.

- Missing Delivery_Date values in Procurement KPI will remain unchanged because they may represent pending deliveries.

Cleaning Plan Summary

- Missing value handling strategy has been defined.

- Duplicate handling strategy has been documented.

- Data type correction strategy has been identified.

- Category standardization approach has been planned.

- This document will be used as the reference during the data cleaning phase.

Freeze Cleaning Plan – Version-1

Status

Approved and Frozen (Version 1.0)

Effective Date

21/07/2026

Description

The Data Cleaning Plan (Version 1.0) has been finalized based on the findings from Day 3 – Data Profiling and Day 4 – Data Validation. The approved strategies for handling missing values, duplicate records, data type inconsistencies, invalid values, and category harmonization have been reviewed and documented.

No data cleaning operations have been performed during this phase because the objective of Day 5 is to establish and freeze the cleaning strategy before implementation. Any modifications to this plan will only be made if additional data quality issues are identified during later project phases or upon mentor approval.

This frozen Version 1.0 will serve as the official reference document for all subsequent data cleaning activities.

Conclusion

The Data Cleaning Plan (Version 1.0) has been successfully prepared based on the findings from Day 3 – Data Profiling and Day 4 – Data Validation. A clear strategy has been defined for handling missing values, duplicate records, data type issues, invalid values, and category consistency across all project datasets. The approved cleaning rules have been finalized and frozen to ensure a standardized and consistent approach during the implementation phase. This document will serve as the official reference for all future data cleaning activities, helping maintain data quality, accuracy, and reliability throughout the Enterprise Procurement & Vendor Performance Analytics project.